BARANGAY SAN JOSE · RODRIGUEZ, RIZAL Business Requirements Document Disaster Readiness & Community Health Platform Sangguniang Kabataan Project Pitching Competition

Project: Barangay Disaster Readiness & Community Health Platform

Locality: Barangay San Jose, Rodriguez (Montalban), Rizal

Prepared for: Sangguniang Kabataan Project Pitching Competition

Prepared by: PUP Student Team

Version: 0.3 (Draft) · Date: August 2026

Status: Draft

Contents

1. Executive Summary

2. Background & Problem Statement

2.1 Context

2.2 Problems to Solve

2.3 Consequences of Doing Nothing

3. Business Objectives

4. Scope

4.0 Geographic Scope

4.1 In Scope

4.2 Out of Scope

4.3 Assumptions

4.4 Registration & Coverage Model

5. Stakeholders & Users

5.1 User Roles

6. Consolidating the Feature List

7. Business Requirements by Module

M1 · Community Registry — the foundation

M2 · Barangay Zone Map

M3 · Flood & Weather Watch

M4 · Alerts & Announcements

M5 · Safety Check-In & Rescue

M6 · Evacuation Center Operations

M7 · Donation Drives & Assistance

M8 · Activities & Volunteers

M9 · Preparedness Hub

M10 · Analytics & Reporting

M0 · Public Information Site (Landing / Information Page)

8. Build Order

Build order

The demonstrable core

9. Success Metrics

10. Risks & Constraints

11. Open Items & Decisions Needed

Resolved decisions

12. Alignment & Justification

Appendix A — Traceability

Portal / Dashboard brainstorm → modules

Not being built — the complete list

Appendix B — Sources

1. Executive Summary

Barangay San Jose sits in the upper Marikina River basin. When the river rises, the barangay evacuates — repeatedly, every rainy season. Today that response runs on paper lists, group chats, and the personal knowledge of barangay officials and health workers. Nobody can answer, in the first hour of a flood, the three questions that matter most: who is at risk, where are they, and who is still unaccounted for.

This project proposes a single barangay platform that answers those questions. It builds a household registry — one account per family, held by the head of the household, covering every member including the children who cannot register for themselves. Households are captured online or by barangay health workers going door to door, so families without phones or internet are not excluded. The registry is enriched with health and nutrition indicators and plotted against a zone map of the barangay, then powers flood alerting, evacuation center management, safety check-ins, rescue requests, and donation drives.

The nutrition component is deliberately fused into the disaster component rather than bolted on. A household with a stunted child, a pregnant mother, or a bedridden senior is not just a nutrition case — it is a priority evacuation case. One registry serves both.

The platform is designed to be an SK-fundable, SK-operable project: low cost, youth-run, and directly aligned with the health, active citizenship, and governance thrusts of the Philippine Youth Development Plan.

2. Background & Problem Statement

2.1 Context

| Fact | Detail |
| --- | --- |
| Population | ~143,031 residents (2024 POPCEN, PSA) — among the most populous barangays in the Philippines |
| Geography | Upper Marikina watershed; storm water from the Montalban and Puray tributaries converges near the barangay |
| Reference alert system | Marikina River (Sto. Niño station): 15 m = 1st alarm (prepare), 16 m = 2nd alarm (evacuate), 18 m = 3rd alarm (forced evacuation). Local thresholds for Rodriguez must be confirmed with the MDRRMO. |
| National nutrition backdrop | Child stunting rose to 25.3% in 2025 (DOST-FNRI), the first increase in a decade |
| Existing local practice | Operation Timbang Plus (OPT+) — annual weighing and measuring of children 0–71 months by BHWs and Barangay Nutrition Scholars |

2.2 Problems to Solve

P1 — The barangay does not have a usable list of who is vulnerable. Records exist on paper and in spreadsheets held by different offices. During an emergency they cannot be searched, sorted, or shared fast enough to be useful.

Note: the platform improves this for residents who register (Section 4.4). It does not produce a complete list of the barangay, and should never be presented as doing so.

P2 — Risk information is not visual, so it does not drive decisions. Even where data exists, it sits in tables. Officials cannot see at a glance which areas of the barangay concentrate the most at-risk households, so resources are allocated by intuition and by whoever complains loudest.

P3 — Flood warnings reach residents late and inconsistently. River level, rainfall, and hazard information are scattered across national agency sites and social media. There is no single barangay-level channel that translates them into "what does this mean for my area, right now."

P4 — After a flood begins, accounting for people is manual and slow. Families are marked safe by word of mouth. Rescue requests come in as phone calls and Facebook comments that get lost. Evacuation center headcounts are written on paper.

P5 — Donation drives are uncoordinated. Donors do not know what is actually needed, and the barangay cannot show what was received against what it asked for. Requests circulate on social media and go stale; goods arrive that nobody needed.

P6 — Nutrition and disaster data are managed separately. The same household is profiled twice by two different programs, and neither view informs the other — even though malnutrition and disaster vulnerability overlap heavily in the same families.

2.3 Consequences of Doing Nothing

Preventable delays in evacuating high-risk households; children and seniors overlooked when assistance is handed out; repeated duplicate data collection that exhausts BHW volunteers; and no evidence base for the barangay to justify budget requests to the municipal or provincial level.

3. Business Objectives

| # | Objective | Why it matters |
| --- | --- | --- |
| BO-1 | Establish one authoritative, continuously updated registry of households and their members, inclusive of those without phones or internet | Everything else depends on this |
| BO-2 | Turn that registry into a visual, area-level picture of risk and need | Makes prioritization defensible instead of political |
| BO-3 | Shorten the time between a rising river and a warned, moving household | Directly reduces harm |
| BO-4 | Account for every registered resident during and after an emergency | Rescue targeting and post-event reporting. Unregistered residents remain covered by existing manual barangay processes (Section 4.4) |
| BO-5 | Make donation drives visible from request to receipt | Donors see what is actually needed and that it arrived |
| BO-6 | Give the SK a measurable, repeatable youth-led governance project | Fundable under the 10% SK share of the barangay general fund; fits the CBYDP |

4. Scope

4.0 Geographic Scope

This project covers Barangay San Jose, Rodriguez (Montalban), Rizal — and only that barangay.

Every requirement, metric, and map area in this document refers to San Jose alone. The platform is operated by the Barangay San Jose LGU and SK for San Jose residents.

Two clarifications this implies:

- The Municipality of Rodriguez is an external party, not a user. The MDRRMO appears in this document only as (a) the authoritative source for official river alert thresholds and (b) a recipient of reports the barangay submits upward. Rodriguez's other barangays are out of scope, and no municipal-level console is being built.

- Areas/zones are San Jose's internal subdivisions (Area 1, Area 2, …), not barangays. The map divides one barangay into its own areas — it is not a map of Rodriguez.

Because San Jose alone holds roughly 143,000 residents — larger than many entire municipalities — a single-barangay scope is not a small one. Expansion to other barangays is a possible future direction but is deliberately excluded here; no work should be delayed or complicated to accommodate it.

4.1 In Scope

A web platform with three faces:

- Public information site — open to anyone, no login. Announcements, weather, hazard map, hotlines, evacuation centers, preparedness guidance, activities, donation drives.

- Resident portal — for registered households. Household and member profiles, health worker feedback, alerts, safety check-in, rescue requests, incident reports, go-bag checklist, assistance status.

- Barangay admin console — for barangay officials, BDRRMC, BHWs, and SK. Registry management, assisted registration, map and facility configuration, alerts, evacuation center operations, donation drives, activities, analytics.

4.2 Out of Scope

All eleven modules described in Section 7 will be developed. The exclusions below are the complete list of what will not be.

- SMS notifications and siren/IoT alert units (BR-4.10, BR-4.11) — documented as future integrations and designed for, but not implemented.

- Post-registration profile claiming (M1b) — a resident cannot claim a household record that a BHW created for them. Duplicate detection and manual merge (BR-1.9) cover the gap.

- Safe routes and blocked roads on the map (M2) — road closures are communicated as announcements instead (BR-4.1).

- Any barangay other than San Jose, and any municipality-wide or multi-barangay capability

- Native mobile applications (iOS/Android)

- Financial transaction processing — cash donations are recorded and tracked, not collected in-platform

- Integration with national systems (PhilSys, DSWD Listahanan, PhilHealth)

- Clinical or diagnostic functions; the platform records nutrition status, it does not prescribe treatment

- Barangay administrative services unrelated to disaster or health (permits, clearances, blotter)

- Operating as an official warning authority — the barangay relays and interprets PAGASA/NDRRMC warnings; it does not replace them

4.3 Assumptions

- The barangay LGU will designate staff to operate the console and keep content current.

- BHWs and Barangay Nutrition Scholars will conduct assisted registration as part of existing outreach (e.g., alongside OPT+), not as a new unfunded workload.

- Public weather, hazard, and river data sources remain freely available.

- A prototype is sufficient for the competition; production deployment requires LGU adoption and budget approval.

4.4 Registration & Coverage Model

Registration is opt-in, not a census. A head of household creates an account primarily to receive the personalized nutrition and dietary guidance described in M1 and M9, for themselves and their family. The registry therefore covers willing participants, not all ~143,000 residents of San Jose.

Three consequences follow, and the team should be explicit about all three rather than let a judge discover them:

- Barangay-wide totals are configured, not counted. The total number of residents and households in the barangay is a figure an administrator enters from official records. What the platform counts is what it holds — registered households and their members (BR-1.39). Registrations are reported against the configured denominator; the platform never claims to have counted the barangay itself.

- Coverage is the honest headline metric. "1,200 households profiled out of roughly 34,000" is a credible year-one result. "Complete barangay registry" is not, and would not survive scrutiny. The 34,000 figure is an estimate derived from population and average family size; the actual barangay household count must be sourced from the LGU (OI-12).

- Disaster features operate over registered households only. Safety check-in, rescue prioritization, and vulnerability flagging apply to families in the registry. For everyone else the barangay's existing manual processes remain in force, unchanged. The platform supplements those processes; it does not replace them.

Strategic note for the team. Nutrition guidance is what motivates a resident to register; disaster protection is what the barangay gains once they have. That is a sound adoption strategy — the incentive is personal and immediate, while the benefit is collective. State it deliberately in the pitch. The corresponding weakness is that coverage grows slowly at first, which is exactly why BHW-assisted registration (BR-1.2) matters so much: it is the only mechanism that reaches households who would never sign up on their own.

5. Stakeholders & Users

| Stakeholder | Interest | Role in platform |
| --- | --- | --- |
| Residents / households | Timely warning, being found, receiving assistance | Head registers the household, receives alerts, checks the family in safe, requests rescue, reports incidents |
| Barangay Health Workers & Nutrition Scholars | Reach families who cannot self-register | Assisted registration; record health and nutrition status; give dietary feedback |
| Barangay Captain & Council | Evidence for decisions and budget | Consume analytics; approve announcements |
| BDRRMC | Operational response | Issue alerts, manage evacuation centers, dispatch rescue |
| Sangguniang Kabataan | Deliver and sustain a youth project | Own the platform; run activities and volunteer programs |
| MDRRMO (Rodriguez) — external | Municipal coordination | Not a platform user. Source of official alert thresholds; recipient of reports the barangay submits upward |
| Donors, NGOs, civic groups | Confidence that help lands where needed | View what is needed; submit donations through a public form, no account |
| Vulnerable groups — children, seniors, PWDs, pregnant women, malnourished individuals | Priority treatment | Flagged for prioritized assistance |

5.1 User Roles

Six roles hold accounts, in two groups — one public-facing, five internal.

| # | Role | Holds an account? | Access summary |
| --- | --- | --- | --- |
| 1 | Public visitor | No | Public site only. Can also submit a rescue request without registering (BR-5.9) |
| 2 | Head of household | Yes | Own household record and all member profiles, health worker feedback, alerts, safety check-in for the family, incident reports, assistance status |
| 3 | Barangay Health Worker / Nutrition Scholar | Yes | Assisted registration, health and nutrition data entry, dietary feedback — scoped to assigned area (BR-1.44) |
| 4 | Barangay Admin / BDRRMC | Yes | Full operational control — alerts, map and facility config, evacuation centers, donation drives and status, assistance records, verification, rescue dispatch. One role: in this barangay the same people do both jobs |
| 5 | SK Officer | Yes | Activities, volunteers, announcements; analytics read-only |
| 6 | Super Admin | Yes | Accounts, roles, system configuration, audit logs |

Who is not a user type

Worth stating explicitly, because each of these looks like a role and isn't:

- Household members — profiled, but hold no account (BR-1.33). An adult member's right to see or correct their record (BR-1.43) is a request handled by the barangay, not a login.

- Donors — submit donations through a public form. No account required. The barangay tracks each donation's status from the admin console (M7).

- Volunteers — an attribute of an existing resident account, not a separate role. A volunteer is a head of household who has registered their skills (BR-8.4).

- Unregistered persons in an emergency — recorded by the barangay (BR-5.10), never logging in themselves.

- MDRRMO — external. Receives exported reports; has no access (Section 4.0).

Decided: Barangay Admin and BDRRMC remain a single role — in Barangay San Jose the same officials perform both functions, so splitting them would add administrative overhead without reflecting how the barangay actually works. Every action is attributed to the individual officer regardless (BR-4.6, BR-5.8), so accountability does not depend on the role split.

6. Consolidating the Feature List

The team's brainstorm produced roughly 30 candidate features across the landing page and portal. Many overlap. Grouped by the business need they serve, they collapse into eleven modules — M0 through M10. The ten below, plus the public site:

| Module | Absorbs from the brainstorm |
| --- | --- |
| M1 · Community Registry | User and household profiling, family members, vulnerable-group flags, medical conditions, contact info, address, geotagging, vulnerability level, nutrition status, health worker feedback |
| M2 · Barangay Zone Map | 3D area map, interactive hazard map (public + portal), flood-prone areas, safe zones, facility pins, nutrition/risk heat layers |
| M3 · Flood & Weather Watch | Weather overview, current weather, hourly forecast, rainfall, river level, storm tracking, heat index, typhoon alerts, flood history & prediction, alert levels 1–3 |
| M4 · Alerts & Announcements | Emergency alerts, flood/earthquake/typhoon warnings, announcement board, class suspensions, road closures, utility interruptions, notifications |
| M5 · Safety Check-In & Rescue | Mark-safe (self and admin-assisted), rescue requests, incident reporting with photo and location |
| M6 · Evacuation Center Operations | Center list, capacity, occupancy, supplies, contact person, directions, map preview |
| M7 · Donation Drives & Assistance | Donation request posts, donation forms, donor details, receipt status; separately, the assistance tracker and distribution schedules |
| M8 · Activities & Volunteers | Seminars, drills, trainings, clean-ups, NGO programs, event reminders, volunteer registration, attendance, skills inventory |
| M9 · Preparedness Hub | Preparedness tips, before/during/after guides, family emergency plan, go-bag checklist, emergency food guide, FAQs |
| M10 · Analytics & Reporting | Disaster dashboard, registered residents/households, high-risk families, disaster trends, donation drive reports, participation rates, response times |

Plus M0 · Public Information Site, which is the landing page surfacing read-only slices of M2, M3, M4, M6, M7, M8, and M9.

Recommendation: the emergency hotline directory and barangay facility registry are configuration data used by M0, M2, and M6 rather than a module of their own. Manage them as shared reference data maintained in the admin console.

7. Business Requirements by Module

Priorities use MoSCoW: M = Must have, S = Should have, C = Could have.

All modules below are in scope for development. Priority indicates build order within a module — what must work before the module is considered done, not whether the module gets built at all. The only excluded capabilities are BR-4.10 and BR-4.11.

M1 · Community Registry — the foundation

The registration model

One account per household, held by the head of the household. That account manages a profile for every person in it — including children, who cannot register for themselves.

This resolves the tension that ran through earlier drafts. The objection to households was that the platform cannot verify who lives with whom. That objection is answered not by removing households, but by being precise about what a household record actually claims:

A household is the set of people the account holder takes responsibility for profiling. It is a self-declared group, not a verified statement about who sleeps under one roof. The platform does not attempt to prove cohabitation, and nothing in the system depends on it being provable.

That framing is enough for every use the platform has. Nutrition programming needs a responsible adult attached to each child's record. Disaster response needs to know that these five people are connected and where they are. Neither requires proof of residency — only a named adult who is accountable for the data and reachable about it.

| ID | Requirement | Priority |
| --- | --- | --- |
| BR-1.1 | A resident can register as a head of household through the public website, creating a household record and their own member profile within it | M |
| BR-1.2 | A BHW can register a household and all its members on the head's behalf, so those without a phone or internet are not excluded | M |
| BR-1.3 | Address capture uses the official Philippine Standard Geographic Code hierarchy, plus the barangay's own area/zone designation (Area 1, Area 2, …) | M |
| BR-1.4 | A household record carries one address, one area assignment, one named head, and at least one contact number where the household has one | M |
| BR-1.4a | A household with no contact number can still register. It is flagged as unreachable by phone, which raises its vulnerability level (M1f, Group C) rather than blocking registration | M |
| BR-1.5 | Each member profile captures health and nutrition indicators for that individual. Final indicator set and thresholds to be specified by the Nutrition & Dietetics lead — see Open Items. | M |
| BR-1.6 | The system automatically classifies each member's nutrition status and the household's overall vulnerability level from the data entered, without manual scoring. Criteria are defined in M1f | M |
| BR-1.7 | A household can be geotagged to a location on the barangay map | S |
| BR-1.8 | The head can update the household record and all member profiles; changes are auditable | S |
| BR-1.9 | Duplicate household records are detected and flagged, and the barangay can merge them. Priority raised — with profile claiming out of scope (M1b), this is now the only defence against the same family existing twice | M |
| BR-1.10 | The barangay can mark a household record as verified. Unverified records still count in the registry and still receive alerts — verification affects reporting confidence, not service | S |
| BR-1.11 | A household's vulnerability level is visible to the barangay so priority assistance can be targeted — the stated purpose of profiling: malaman ng barangay kung sino ang dapat bigyan ng priority assistance | M |

Barangay-created records

Assisted registration produces records that belong to the barangay and have no account attached. These requirements are core to BR-1.2 and remain in scope.

| ID | Requirement | Priority |
| --- | --- | --- |
| BR-1.20 | A BHW can create a complete household record, with all member profiles, without anyone in it having an account. The record is immediately usable by the barangay for nutrition and disaster purposes | M |
| BR-1.20a | Every household record has a named head, an assigned area, and a household reference number generated at creation | M |
| BR-1.20b | Every barangay-created record retains which health worker created it, and when | M |

M1a · Health Worker Feedback Loop

The registry is not just a collection point. A family who submits their nutrition data receives something back — this is what makes registration worth doing, and it is the mechanism that converts a nutrition user into a disaster-registered household.

| ID | Requirement | Priority |
| --- | --- | --- |
| BR-1.12 | A BHW or Barangay Nutrition Scholar can write feedback or dietary guidance against any member's profile | M |
| BR-1.13 | That feedback appears on the head's portal, attributed to the health worker who wrote it and dated | M |
| BR-1.14 | The system may draft suggested guidance automatically from the recorded nutrition status, to save health worker time | C |
| BR-1.15 | Automatically drafted guidance is never published to a resident without a health worker reviewing and approving it. No health advice reaches a resident unreviewed | M |
| BR-1.16 | Published guidance clearly indicates whether it was authored or reviewed by a health worker, and is drawn from recognized standards (NNC, DOH, DOST-FNRI) | M |
| BR-1.17 | Guidance is general dietary advice only. It must not diagnose, prescribe, or replace consultation with a health professional, and must say so | M |
| BR-1.18 | Residents are notified when new feedback is available on their profile | S |
| BR-1.19 | Feedback history is retained so progress can be tracked over time | S |

Risk note. Automated drafting is a genuine time-saver for overstretched BHWs, and worth demonstrating. But this is nutrition advice concerning children, pregnant women, and people with chronic conditions. BR-1.15 — mandatory human review before publication — is the control that makes the feature acceptable, and it is not negotiable. If the team cannot commit to that review step, drop automated drafting entirely and keep feedback purely health-worker-authored.

M1b · Profile Claiming — out of scope

A resident whose household was registered by a BHW cannot later claim that record and take over the account. Post-registration claiming is not being built.

The full design — an "I already have a profile" onboarding fork, BHW-issued claim slips with one-time codes, health worker approval, and in-person verification at the barangay hall — was drafted and deliberately cut. It is three verification paths, a physical slip-printing process, and an approval queue: a large amount of machinery for a competition prototype, and none of it is what a judge is evaluating.

How the two registration routes coexist without it:

| Route | What the resident gets |
| --- | --- |
| Self-registration online | A full account: portal access, alerts, safety check-in, dietary feedback |
| BHW-assisted registration | A barangay-held record. Counted in the registry, appears on the map, receives priority in vulnerability targeting, and the BHW delivers dietary guidance in person |

This is coherent rather than a compromise: the residents a BHW registers are, by definition, the ones without a phone or internet. A login is of no use to them. They are served through the health worker, which is how the barangay reaches them today.

What this costs, stated plainly:

- If a BHW-registered head later signs up online, a duplicate is created. BR-1.9 is the stopgap — detection plus a manual merge — and its priority has been raised to Must-have because it is now the only defence (R-16).

- A BHW-registered household cannot see its own record or feedback online, ever, unless they register separately.

- The barangay carries the merge work manually.

Revisit before live deployment. At prototype scale, manual merging is trivial. At a few thousand households it is not, and claiming becomes necessary rather than optional.

M1c · Household Members

The reason the head-of-household model is necessary rather than merely convenient: Operation Timbang Plus targets children aged 0–71 months, and a three-year-old cannot hold an account. Seniors, bedridden persons, and PWDs are frequently in the same position. If only self-registering individuals could be profiled, the platform would systematically exclude the people it exists to serve.

| ID | Requirement | Priority |
| --- | --- | --- |
| BR-1.31 | The head can add member profiles for the people in their household — children, spouse, parents, relatives, and others in their care | M |
| BR-1.32 | Each member profile flags whether the person is a child, senior, PWD, pregnant or lactating, has a chronic medical condition requiring regular medication, or is bedridden / mobility-limited | M |
| BR-1.33 | A member has a full nutrition and vulnerability profile but no account of their own | M |
| BR-1.34 | Each member's relationship to the head is recorded | S |
| BR-1.35 | Health worker feedback (M1a) can be written against any member's profile and appears on the head's portal | M |
| BR-1.36 | A BHW can record all members during a single assisted registration visit, rather than one visit per person | M |
| BR-1.37 | An adult member can be split out into their own household record later — on marriage, or on moving out — retaining their nutrition history | C |
| BR-1.38 | Household vulnerability is derived from its most vulnerable member, not averaged. One malnourished child makes the household a priority case | M |

Design principle. Profiling is collected once, per household, and serves both nutrition programming and disaster response. Health workers must never be asked to visit the same family twice for two programs.

M1d · Household Counts

| ID | Requirement | Priority |
| --- | --- | --- |
| BR-1.39 | The count of registered households is derived from the registry — it is simply the number of household records | M |
| BR-1.40 | The barangay-wide total number of households and residents remains manually configured by an administrator from official barangay figures (BR-10.1a), since registration is opt-in and covers only part of the barangay | M |

These two numbers are different things and must never be conflated. The first is what the platform knows; the second is the denominator it is measured against (Section 4.4).

M1e · Privacy, Consent & Access Control — provisional, pending PolSci review

Status: reference note, not agreed requirements — and not blocking the pitch.

The competition prototype runs on seeded, synthetic data (OI-7). No real resident information is collected, so none of the obligations below are triggered at pitch stage. They apply only if the barangay adopts the platform for live use.

The list is kept here so the team has a considered answer if a judge asks — "we have identified the Data Privacy Act obligations and scoped them to deployment" is a stronger response than either ignoring the question or over-promising compliance. The PolSci lead can confirm or correct it at leisure (OI-17).

| ID | Candidate requirement | Priority |
| --- | --- | --- |
| BR-1.41 | Registration captures explicit, recorded consent covering every member profiled, not only the head | M |
| BR-1.42 | A head can withdraw consent and request deletion of their household record; the barangay must be able to action this | M |
| BR-1.43 | An adult member can request to see, correct, or be removed from the record they appear in, independently of the head | M |
| BR-1.44 | A BHW's access is limited to the areas they are assigned to — they cannot browse the whole barangay registry | M |
| BR-1.45 | Access to health and nutrition data is logged: who viewed which record, and when | S |
| BR-1.46 | A retention period for inactive records is defined and applied | S |

Questions parked for the PolSci lead — for deployment, not for the pitch:

- Who is the Personal Information Controller — the barangay LGU, the SK, or both? Determines who carries the obligation; it should not default to the student team.

- Does profiling minors require parental consent beyond what the head already gives?

- Does a barangay of this size need to register a data processing system with the National Privacy Commission?

- Of the six items above, BR-1.43 is the one worth keeping regardless: an adult profiled by a relative who never told them has a right of access, and R-17 has no other mitigation.

M1f · Vulnerability Classification

BR-1.6 and BR-1.38 require the system to classify household vulnerability automatically, but did not say from what. This section defines the inputs. Weights, thresholds, and the scoring formula belong in the functional/technical document — what follows is the business definition of what counts and why.

The standard DRRM framing applies: a household's risk rises with who is in it and where it is, and falls with what it can do for itself.

Group A — Who is in the household (person factors)

Carries the most weight. Each is already captured per member (BR-1.32).

| Factor | Why it matters |
| --- | --- |
| Children under 5 | Cannot self-evacuate; highest mortality in floods; overlaps with OPT+ population |
| Pregnant or lactating women | Restricted mobility; medical needs during displacement |
| Older persons (60+) | Mobility, medication dependence, heat and cold sensitivity |
| Persons with disability | May require assisted evacuation or specific transport |
| Bedridden or mobility-limited persons | Cannot evacuate without physical assistance — often the single most decisive factor |
| Chronic conditions requiring regular medication | Dialysis, insulin, TB treatment, maintenance drugs — interruption is dangerous |
| Malnourished members | Reduced resilience; nutrition status supplied by M1 classification (OI-2) |

Group B — Where the household is (exposure)

Derived from the area assignment and geotag, not asked of the resident.

| Factor | Why it matters |
| --- | --- |
| Flood hazard classification of the area | The primary exposure driver |
| Proximity to the river or known flood path | Lead time before water arrives |
| Distance to the nearest evacuation center | How far they must travel, and how early they must leave |
| Accessibility to rescue vehicles | Narrow alleys and unpaved paths change how a rescue is mounted |

Group C — What the household can do for itself (capacity — reduces vulnerability)

| Factor | Why it matters |
| --- | --- |
| At least one able-bodied adult present | A household of only children and seniors cannot self-evacuate |
| Reachable by phone | Determines whether a warning can reach them at all |
| Has attended a drill or training | Recorded via M8 attendance |
| Go-bag prepared | Self-reported via M9 checklist |

Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| BR-1.47 | Vulnerability is computed from person factors (A), exposure (B), and capacity (C) — never from person factors alone | M |
| BR-1.48 | The result is a small number of named levels — proposed: Low · Moderate · High · Priority — not a raw score shown to users | M |
| BR-1.49 | Classification follows the most-vulnerable-member rule (BR-1.38): one bedridden senior or one severely malnourished child places the household at the top tier regardless of other factors | M |
| BR-1.50 | The barangay can see why a household received its level — which factors contributed — so the classification can be questioned and corrected | M |
| BR-1.51 | Barangay staff can manually override a household's level, with a recorded reason. Local knowledge beats a formula | M |
| BR-1.52 | Vulnerability level is never shown on the public site, and is not disclosed to other residents (BR-0.14) | M |

Deliberately excluded: income, employment, housing material, and tenure status. These are genuine vulnerability indicators used in formal assessments, and this platform should still not collect them. They are intrusive to ask, hard to verify, slow the registration form down, and risk the platform being perceived as a means-testing exercise rather than a safety tool. The factors above are sufficient to prioritize an evacuation.

A caution worth stating. Labelling families creates real consequences — who gets fetched first, who gets relief. BR-1.50 and BR-1.51 exist because a formula will sometimes be wrong, and the barangay must be able to see the reasoning and overrule it. A classification nobody can question is worse than no classification.

Owners. Group A nutrition thresholds sit with the Nutrition & Dietetics lead (OI-2). Groups B and C, and the level definitions, sit with the PubAd lead working from the barangay's own DRRM practice (OI-18).

M2 · Barangay Zone Map

| ID | Requirement | Priority |
| --- | --- | --- |
| BR-2.1 | A visual map of Barangay San Jose divides the territory into its constituent areas/zones | M |
| BR-2.2 | Areas are shaded by aggregated indicators — malnutrition concentration, vulnerable-household density, flood exposure — so the areas needing the most action are immediately obvious | M |
| BR-2.3 | The map displays hazard layers: flood-prone areas and designated safe zones | M |
| BR-2.4 | The map displays pinned facilities: evacuation centers, hospitals, clinics, barangay hall, police station, fire station, rescue stations | M |
| BR-2.5 | Barangay admins can add, edit, remove, and geo-pin facilities without developer assistance | M |
| BR-2.6 | A public version of the map is available without login and shows no personal, household-level, or member-level data — area-level aggregates only | M |
| BR-2.7 | Removed — safe routes and blocked roads are out of scope. See note below. | — |
| BR-2.8 | Area boundaries are approximations for planning and visualization, clearly labelled as such — not survey-grade cadastral data | M |

Safe routes and blocked roads are out of scope. Both require a road network layer and, worse, someone updating it during an event — precisely when barangay staff have the least capacity to spare. Stale routing information in a flood is actively dangerous: a route shown as safe that is already underwater is worse than showing no route at all.

Road closures are still communicated, just as announcements rather than map geometry (BR-4.1). That is how the barangay does it today, and it carries no risk of the map contradicting reality.

M3 · Flood & Weather Watch

| ID | Requirement | Priority |
| --- | --- | --- |
| BR-3.1 | Current conditions and short-term forecast are shown for the barangay — temperature, rainfall, precipitation outlook | M |
| BR-3.2 | River level readings are displayed and mapped to a three-tier alert level (1 · Prepare, 2 · Evacuate, 3 · Forced Evacuation) | M |
| BR-3.3 | Alert thresholds are configurable by the barangay, so they can be aligned with official MDRRMO/PAGASA values | M |
| BR-3.4 | When an alert level is reached, the platform automatically prompts the BDRRMC to issue a warning to affected areas | M |
| BR-3.5 | Historical flood events are recorded — date, level reached, areas affected, households displaced | S |
| BR-3.6 | Forecast-based advance warning is provided where the underlying data supports it | S |
| BR-3.7 | Heat index and typhoon tracking advisories are surfaced | C |
| BR-3.8 | Data provenance and timestamp are shown on every reading, and stale data is visibly marked | M |

Data dependencies (business-level): open weather data services for forecast and precipitation; UP Project NOAH for hazard mapping and impact simulation; PAGASA telemetered stream and rainfall stations for real-time river data. Availability, licensing, and refresh limits are technical concerns documented separately. The barangay is a relayer and interpreter of these sources, never the issuing authority.

M4 · Alerts & Announcements

| ID | Requirement | Priority |
| --- | --- | --- |
| BR-4.1 | Barangay admins can publish announcements — emergency notices, class suspensions, road closures, water/power interruptions, general notices | M |
| BR-4.2 | Announcements can be targeted to specific areas or to the whole barangay | M |
| BR-4.3 | Emergency alerts are visually distinct from routine announcements and appear prominently on the public site and resident portal | M |
| BR-4.4 | Alerts carry a clear instruction, not just information — what the resident should do now | M |
| BR-4.5 | Alert history is retained and publicly viewable | S |
| BR-4.6 | Every alert issuance is attributed to the issuing officer and time-stamped | M |
| BR-4.7 | Alert types are distinguishable: flood warning, earthquake, typhoon update, heavy rainfall, heat index advisory, evacuation announcement | M |
| BR-4.8 | Alerts are delivered as in-platform and website notifications | M |
| BR-4.9 | The alert system is designed so additional delivery channels can be added later without redesign — see Future Integrations below | S |

Future integrations — not developed in this project, in any form:

| ID | Capability | Status |
| --- | --- | --- |
| BR-4.10 | Automatic SMS notifications to registered residents — reaches people who do not have the site open, and works on basic phones | Not developed — roadmap only |
| BR-4.11 | Siren / IoT alert units installed across the barangay's areas, triggered by alert level — reaches residents with no phone at all, and works during power and data outages | Not developed — roadmap only |

These two are the only capabilities in the entire project excluded from development. Everything else in this document gets built.

They matter more than anything else in this module for real-world effectiveness, because they are the only channels that reach residents who are offline — which, per Section 4.4, is most of the barangay. Both are excluded on cost and procurement grounds rather than technical ones: SMS requires a paid gateway and per-message cost the SK budget would have to carry indefinitely, and sirens require hardware, installation, and municipal coordination. Neither is something a student team can responsibly commit to.

They belong in the pitch as roadmap, because they answer the obvious judge question — "paano yung walang cellphone?" — and because BR-4.9 means the platform is built to accept them without redesign. That is a stronger answer than pretending to have solved it.

M5 · Safety Check-In & Rescue

| ID | Requirement | Priority |
| --- | --- | --- |
| BR-5.1 | During an active emergency, safety status can be set per member or for the whole household at once, whichever the situation allows | M |
| BR-5.1a | Either the head or a barangay admin/BHW can set safety status, for the household or for individual members | M |
| BR-5.1b | A household-level "all safe" action lists the members it will cover and requires explicit confirmation. It is never a single ambiguous tap | M |
| BR-5.1c | The dashboard distinguishes members confirmed individually from those covered by a household-level action, so the BDRRMC can see how much confidence a "safe" count carries | S |
| BR-5.1d | Any safety status can be corrected or reverted, by the head or by the barangay | M |
| BR-5.2 | A barangay admin or BHW can mark a resident safe on their behalf — critical for residents already at an evacuation center without a phone or signal | M |
| BR-5.3 | A resident can submit a rescue request with their location and a description of the situation | M |
| BR-5.4 | Rescue requests are queued and tracked to resolution. Where the requester is a registered household, their vulnerability level informs prioritization; where they are not, the request is triaged on the reported situation alone and is not placed below registered requests by default (BR-5.9) | M |
| BR-5.5 | Admins see a live count of accounted-for vs. unaccounted-for registered residents, broken down by area | M |
| BR-5.6 | Residents can report incidents — flooding, fire, fallen trees, blocked roads, landslides, power outages — with photo and location | S |
| BR-5.7 | Reports and rescue requests can be verified or dismissed by admins to control false reports | S |
| BR-5.8 | Every safety status records who set it, when, and how — self, assisted by barangay, or covered by a household-level action | M |

Why BR-5.1b and BR-5.1c exist. Marking the whole household safe in one action is the right default — a mother wading to an evacuation center with four children should not tap through five screens. But families get separated in floods: a father still at work, a child at school. If a bulk action is too easy, a head under stress marks everyone safe and the barangay stops looking for someone who is still missing.

In disaster response an over-reported "safe" is far more dangerous than an under-reported one, because it removes a person from the search list. Listing the members before confirming, and showing the BDRRMC which statuses were individually confirmed, keeps the convenience without the false confidence.

Unregistered persons

Added after review: the emergency modules assumed everyone involved is in the registry. In a real flood most people will not be, and a system that cannot record them is a system the BDRRMC will abandon on day one.

| ID | Requirement | Priority |
| --- | --- | --- |
| BR-5.9 | A rescue request can be submitted without an account. Nobody should have to register during an emergency to ask for help | M |
| BR-5.10 | Admins can record an unregistered person as safe, or as needing rescue, without first creating a full profile — a name and location is enough | M |
| BR-5.11 | Unregistered persons recorded during an event are counted separately from registered residents, so coverage figures stay honest | S |
| BR-5.12 | A record created during an emergency can be converted into a full registration afterwards | C |

Why this matters. Requiring registration before rescue would be the single worst design error in this platform. BR-5.9 is a hard requirement, and rescue requests from unregistered persons must not be deprioritized simply because no vulnerability data exists for them.

Explicitly not a promise of rescue. The platform routes requests to the BDRRMC. It must never imply that submitting a request guarantees a response, and must always display official hotlines alongside.

M6 · Evacuation Center Operations

| ID | Requirement | Priority |
| --- | --- | --- |
| BR-6.1 | Admins maintain a list of evacuation centers with address, capacity, and contact person | M |
| BR-6.2 | Current occupancy is recorded and shown against capacity | M |
| BR-6.3 | Centers appear on the map with directions available to the public | M |
| BR-6.4 | Stock levels for food, water, and medicine at each center are tracked | S |
| BR-6.5 | Facilities status (comfort rooms, power, water) is recorded | C |
| BR-6.6 | Residents checked in at a center are linked to their member record where one exists, feeding the accounted-for count in M5 | S |
| BR-6.7 | Evacuees with no registry record can be checked in by name, and counted toward occupancy (BR-5.10) | M |

M7 · Donation Drives & Assistance

The flow

Barangay creates a drive → a user submits a donation → the barangay receives it and updates the status. That is the whole feature. What the barangay does with the goods afterwards — storage, allocation, distribution — is deliberately not modelled. The drive closes at receipt.

| ID | Requirement | Priority |
| --- | --- | --- |
| BR-7.1 | Admins can publish a donation drive for a specific event, stating what is needed and in what quantity | M |
| BR-7.2 | A user can submit a donation indicating what they will give and how much — through a public form, with no account required | M |
| BR-7.2a | The form captures the donor's name and an optional contact number, so the barangay can follow up if needed | M |
| BR-7.2b | On submission the donor is given a reference number to quote when delivering the goods | S |
| BR-7.3 | Progress against each drive is shown publicly against its target | M |
| BR-7.4 | Admins update each donation's status: Submitted → Received, or Partially received / Not fulfilled | M |
| BR-7.4a | Every status change records which officer made it and when | M |
| BR-7.4b | The barangay can record walk-in donations that were never submitted online | S |
| BR-7.4c | A donor can check their own donation status using their reference number, without an account | C |
| BR-7.5 | Admins can close a drive once its target is met or the event has passed | S |
| BR-7.7 | The platform does not collect or hold money; monetary donations are directed to official barangay channels | M |

Deliberately out of scope: inventory management, allocation logic, distribution tracking, and any link between a specific donation and a specific recipient. The barangay's internal handling of goods is its own business and does not belong in this platform.

Assistance Tracker

A separate, resident-facing view. It is not connected to the donation drives above — it reports what assistance the barangay has scheduled or provided, regardless of where the goods came from.

| ID | Requirement | Priority |
| --- | --- | --- |
| BR-7.6 | Distribution schedules are published so residents know when and where to claim | S |
| BR-7.6a | Admins can record assistance against a household — what was provided or scheduled, and whether it has been claimed | S |
| BR-7.6b | The head can check the status of assistance relevant to their household — pending, scheduled, or claimed | S |
| BR-7.6c | Assistance records are not linked to any specific donation. The barangay records what a household received; where it came from is out of scope | M |

M8 · Activities & Volunteers

| ID | Requirement | Priority |
| --- | --- | --- |
| BR-8.1 | Admins and SK officers can create activities — drills, seminars, first aid training, clean-ups, NGO programs — with date, venue, and description | M |
| BR-8.2 | Upcoming activities appear on the public site and resident portal | M |
| BR-8.3 | Residents can indicate attendance and receive reminders before the event | S |
| BR-8.4 | Residents can register as volunteers and record their skills | S |
| BR-8.5 | Attendance is recorded and reportable, supporting SK accomplishment reporting | S |
| BR-8.6 | Volunteers can be assigned to tasks during an emergency | C |
| BR-8.7 | Training certificates are issued and tracked | C |

M9 · Preparedness Hub

| ID | Requirement | Priority |
| --- | --- | --- |
| BR-9.1 | Before/during/after guidance is provided for flood, earthquake, typhoon, fire, and landslide | M |
| BR-9.2 | A go-bag checklist is provided that residents can tick off to track their own readiness | M |
| BR-9.3 | An emergency food guide covers shelf-stable and nutritious options, safe water, storage, and emergency cooking — authored by the Nutrition & Dietetics lead, and a distinguishing feature of this platform | M |
| BR-9.4 | A localized "San Jose Go Bag" reflects local conditions rather than generic national advice | S |
| BR-9.5 | Frequently asked questions are published and maintained | S |
| BR-9.6 | Households can draft a family emergency plan | C |
| BR-9.7 | Content is available in Filipino; English optional | S |
| BR-9.8 | All guidance is attributed to a recognized source (NDRRMC, DOH, PRC, NNC) and dated | M |

M10 · Analytics & Reporting

| ID | Requirement | Priority |
| --- | --- | --- |
| BR-10.1 | An operations dashboard shows registered residents and households, high-risk and flood-prone households, affected families, active emergencies, and ongoing rescue operations | M |
| BR-10.1a | Barangay-wide population and household totals are manually configured by an administrator from official barangay figures, since the registry is opt-in and not a census (Section 4.4) | M |
| BR-10.1b | Registered household and member counts are derived from the registry itself (BR-1.39), and always presented against the configured total so coverage is visible rather than implied | M |
| BR-10.2 | Nutrition status is summarized by area, identifying which areas need intervention first | M |
| BR-10.3 | Affected-family counts are tracked per event | M |
| BR-10.4 | Donation drives are reportable per event — what was needed, submitted, and received | S |
| BR-10.5 | Participation in preparedness activities is reportable | S |
| BR-10.6 | Emergency response time is measured from request to resolution | C |
| BR-10.7 | Reports can be exported for submission to the MDRRMO and for SK accomplishment reporting | S |
| BR-10.8 | Multi-year trends are retained for planning and budget justification | C |

M0 · Public Information Site (Landing / Information Page)

The landing page is the barangay's public face and the only part of the platform reachable without an account. It is not a separate content system — almost every section is a read-only window onto a module maintained elsewhere in the admin console.

M0.1 Page Sections

Listed in the team's intended page order. "Fed by" identifies where the content is actually maintained.

| ID | Section | Content | Fed by | Priority |
| --- | --- | --- | --- | --- |
| BR-0.1 | Hero | Platform name, tagline, "Get Started / Login" action, and an always-visible Emergency Hotline action | Static + reference data | M |
| BR-0.2 | About the Platform | What the platform is; mission and vision; why disaster preparedness matters for San Jose; SDG alignment — SDG 13 (Climate Action) and SDG 11 (Sustainable Cities and Communities), with SDG 2 and 3 optionally noted per Section 12 | Static content | M |
| BR-0.3 | Latest Announcements | Weather advisories, barangay announcements, class suspensions, road closures, emergency notices — newest first, emergency notices visually distinct | M4 | M |
| BR-0.4 | Weather Overview | Current conditions, temperature, rainfall, short-term forecast, typhoon alerts. Every reading timestamped and attributed to its source | M3 | M |
| BR-0.5 | Preparedness Tips | Quick cards: before a flood, earthquake safety, fire safety, typhoon preparedness, San Jose Go Bag Essentials. Each card opens the full guide | M9 | S |
| BR-0.6 | Upcoming Activities | Seminars, earthquake drills, fire drills, first aid training, community clean-ups, NGO programs — with date and venue | M8 | S |
| BR-0.7 | Emergency Hotlines | Barangay office, police, fire station, ambulance, hospital, rescue team — one-tap callable on mobile | Reference data | M |
| BR-0.8 | Evacuation Centers | List with address, capacity, and map preview. Live occupancy shown once M6 is built | M6 | M |
| BR-0.9 | Interactive Hazard Map | Public map: flood-prone areas, safe zones, evacuation centers, barangay facilities | M2 | M |
| BR-0.10 | Donation Drives | Active drives, what is needed, progress against target, and a donation form — no account required | M7 | S |
| BR-0.11 | FAQs | How do I register? Where is the nearest evacuation center? How do I report an incident? What should be inside my Go Bag? | M9 | S |
| BR-0.12 | Footer | Barangay San Jose information, contact details, social media links, emergency hotline, copyright | Static + reference data | M |

M0.2 Cross-Cutting Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| BR-0.13 | Every dynamic section pulls live from its module — the barangay updates content in one place, never twice | M |
| BR-0.14 | The page displays no personal, household-level, or member-level data at any point. Map and statistics are area-level aggregates only | M |
| BR-0.15 | The emergency hotline action is reachable from anywhere on the page without scrolling | M |
| BR-0.16 | The page is usable on low-end phones over slow or congested connections | M |
| BR-0.17 | If a dynamic section fails to load — weather feed down, map unavailable — the rest of the page, and the hotlines in particular, still work | M |
| BR-0.18 | When an emergency alert is active, it takes over the top of the page above all other content | M |
| BR-0.19 | Primary content is in Filipino, with English as a secondary option | S |
| BR-0.20 | Sections with no current content are hidden rather than shown empty | S |

M0.3 Business Notes

Emergency access beats page order. The team's layout places hotlines seventh. During an actual flood the hotline is the single most-used element on the page — hence BR-0.15, which keeps it persistently reachable regardless of where it sits in the scroll.

"Profiling for donations" — resolved. The brainstorm listed this without defining it. It means the donation form itself: donor name, optional contact, and what they intend to give (BR-7.2, BR-7.2a). No account, no donor profile stored beyond the donation record (D-5).

Twelve sections is a long page. All twelve get built. Suggested order within the module: Hero, About, Announcements, Weather, Hotlines, Evacuation Centers, Hazard Map, and Footer first — these are structural. Preparedness Tips, Activities, Donations, and FAQs depend on their source modules and on content being written, so they slot in later without changing the page's structure.

8. Build Order

All eleven modules — M0 through M10 — will be built. The only capabilities excluded from development are SMS notifications and siren/IoT alert units (BR-4.10, BR-4.11), which are documented as future integrations and are not implemented in any form.

The sequencing below is therefore a build order, not a scope cut. Nothing in a later stage is optional; the ordering exists so that at any point before the deadline there is a coherent, demonstrable system rather than eleven half-finished modules.

Build order

| Stage | Modules | Rationale |
| --- | --- | --- |
| 1 · Spine | M1 Community Registry · M0 Public Site (shell) | Everything else reads from the registry. The public site shell gives every later module somewhere to surface. |
| 2 · The demo narrative | M2 Zone Map · M3 Flood & Weather Watch · M5 Safety Check-In & Rescue | Completes the story a judge follows in five minutes. If the timeline collapses, this is what must exist. |
| 3 · Operational depth | M4 Alerts & Announcements · M6 Evacuation Centers · M7 Donation Drives & Assistance | High real-world value; each depends on stages 1–2 being stable. |
| 4 · Sustaining engagement | M8 Activities & Volunteers · M9 Preparedness Hub · M10 Analytics | Content- and process-heavy rather than technically hard. M9 in particular is writing work the Nutrition and PubAd members can do in parallel with development. |

The demonstrable core

If time runs short, stages 1 and 2 are what must be working:

A health worker profiles a family in one visit, including the toddler who could never register herself → the mother gets dietary feedback back, which is why she signed up → the household appears on the map as part of an at-risk area → the river rises and the area is warned → she checks the whole family in safe, or requests rescue.

Every module in those two stages is either novel or directly demonstrates the core value. Skipping any of them breaks the story.

Parallelize what isn't code. M9's preparedness content, the FAQ, the mission and vision, and the emergency food guide are writing tasks, not development tasks. Assigning them to the non-IT members from day one removes them from the critical path entirely.

9. Success Metrics

| Objective | Metric | Target horizon |
| --- | --- | --- |
| BO-1 | Households with a verified profile, against the configured barangay total | 3–5% in year 1 — registration is opt-in (Section 4.4), so coverage grows gradually and the target is set to be defensible rather than impressive |
| BO-1 | % of households captured through BHW-assisted registration | ≥ 25% — proves the platform reaches the offline population |
| BO-1 | Registered households in flood-prone areas, as a share of all registered households | Higher than their share of the barangay — shows outreach is targeting risk, not just collecting volume |
| BO-1 | Children under 5 profiled, against the barangay's OPT+ target population | The registry's value is coverage of the vulnerable, not raw headcount — and this is the number the Nutrition team can benchmark against existing OPT+ records |
| BO-2 | Areas with a computed risk and nutrition score | 100% of designated areas |
| BO-3 | Time from alert threshold reached to warning published | Under 15 minutes |
| BO-4 | % of registered residents accounted for within 24 hours of an event | ≥ 80% — denominator is the registry, not the barangay. Counted per member, not per household, since a family can be separated |
| BO-4 | Rescue requests resolved and closed | 100% closed with a recorded outcome |
| BO-5 | Donations with a recorded outcome — received, partially received, or not fulfilled | 100% closed, none left at Submitted |
| BO-6 | Barangay staff able to operate the console without developer help | Yes, after one training session |
| BO-6 | Project adopted into the CBYDP / ABYIP | Within one planning cycle |

These are operational targets for a live deployment. Prototype-stage acceptance is narrower: a working demonstration of the stage 1–2 flow (Section 8) using seeded and simulated data.

10. Risks & Constraints

| # | Risk | Impact | Mitigation |
| --- | --- | --- | --- |
| R-1 | Data privacy. The registry holds health data on minors and vulnerable persons — sensitive personal information under the Data Privacy Act | High at deployment; not triggered at prototype stage, which uses synthetic data | Candidate controls drafted in M1e — consent covering all members, withdrawal and deletion, member right of access, area-scoped BHW access, access logging, retention — to be confirmed by the PolSci lead before live use (OI-17). Public views show aggregates only (BR-0.14, BR-2.6) |
| R-2 | Registry goes stale. A registry nobody updates is worse than none, because it is trusted and wrong | High | Tie updates to existing OPT+ and BHW rounds; show record age; flag stale records |
| R-3 | Digital divide. The residents most at risk are the least likely to be online | High | BHW-assisted registration is a Must-have, not a nice-to-have (BR-1.2); no account needed to request rescue (BR-5.9); admin-side proxy check-in (BR-5.2). Note: SMS and sirens are not being built (BR-4.10/4.11), so this risk is only partially mitigated and should be stated as such |
| R-4 | Connectivity fails exactly when needed. Power and data drop during the disaster the platform exists for | High | Design for degraded operation; admin-side proxy check-in; never position the platform as the sole channel |
| R-5 | External data dependency. Public weather and hazard feeds may change, rate-limit, or go down | Medium | Multiple sources; cache last-known values; display data age; never fail silently |
| R-6 | False sense of security. Residents may treat a green status or an absent alert as an all-clear | High | Explicit disclaimers; always show official hotlines; barangay is relayer not authority |
| R-7 | LGU adoption. A platform with no barangay staff behind it is dead on arrival | High | Involve barangay officials during development, not after; keep the console genuinely simple |
| R-8 | Scope overrun — now the project's single largest risk. Eleven modules, five students of whom a minority are IT, one competition timeline, and no module descoped | High | Build order in Section 8 ensures a coherent demo exists at every point; stages 1–2 are the non-negotiable core; content work (M9, FAQs, mission/vision) assigned to non-IT members in parallel from day one; team should agree a date after which no new features are accepted |
| R-9 | Sustainability after the competition. Team members graduate | Medium | Institutionalize under the SK with recurring CBYDP/ABYIP funding and documented handover |
| R-10 | Nutrition indicators not yet finalized | Medium | Keep BR-1.5 deliberately open until the Nutrition & Dietetics lead specifies; design the registry to accept an evolving indicator set |
| R-11 | False rescue reports during a live emergency waste scarce response capacity | Medium | Admin verification and dismissal (BR-5.7); registered requests carry known identity. Note: this must not be mitigated by requiring an account — see BR-5.9. Accepting some false reports is the correct trade against turning away real ones |
| R-12 | Partial coverage. Registration is opt-in, so the registry will cover a minority of households — and possibly not the most vulnerable ones, who are least likely to self-register | High | BHW-assisted registration targeted at flood-prone areas; report coverage openly (Section 4.4); never present the registry as complete; existing manual barangay processes continue in parallel |
| R-13 | Automated dietary guidance is wrong or misapplied, affecting children, pregnant women, or people with chronic conditions | High | Mandatory health-worker review before publication (BR-1.15); general advice only, never diagnosis (BR-1.17); sourced from NNC/DOH/DOST-FNRI standards |
| R-14 | No SMS or siren means every alert channel built reaches only people already online — the opposite of the population most at risk | Medium | Position honestly as roadmap (BR-4.10/4.11); alerting supplements rather than replaces existing barangay warning practice; BR-4.9 keeps the design open so the barangay can add these once funded |
| R-15 | Retired. Fraudulent household claiming is no longer possible — claiming is out of scope (M1b). Reinstate this risk if claiming is ever built | — | — |
| R-16 | Duplicate records. With claiming out of scope, a BHW-registered head who later signs up online creates a second record — splitting the family's history and inflating counts | Raised to High | Duplicate detection and manual merge (BR-1.9, now Must-have) is the only control. Manageable at prototype scale; revisit before live deployment |
| R-17 | Members added without their knowledge or consent. The head profiles adult relatives, including their health conditions, and those adults may never know the record exists | Medium | Proposed: consent covering every member (BR-1.41) and an independent right of access for adult members (BR-1.43) — both provisional pending OI-17. BHWs confirm members present during assisted registration; scope of who may be added is OI-14 |
| R-18 | Concentration of harm in one account. Losing control of a head's account exposes an entire family rather than one person | Medium | Proportionate to the data held; access logging (BR-1.45); barangay can disable an account and re-issue access |
| R-19 | Emergency features exclude the unregistered. In a real flood most people affected will not be in the registry | High | No account required to request rescue (BR-5.9); admins can record unregistered persons safe or needing rescue (BR-5.10); evacuation centers accept unregistered evacuees (BR-6.7); counted separately so figures stay honest (BR-5.11) |

11. Open Items & Decisions Needed

| # | Item | Owner | Needed by |
| --- | --- | --- | --- |
| OI-1 | Platform name and tagline. Candidates: San Jose Ready (used in the team's draft copy), HandaSan, AlertoSanJose, BantaySanJose, SAGIP San Jose. Consider a name that carries both the disaster and health halves. | Whole team | Before deck design |
| OI-2 | Nutrition indicator set and classification thresholds — which measurements are captured, at what ages, and how status is computed (BR-1.5, BR-1.6) | Nutrition & Dietetics lead | Before registry build |
| OI-3 | Official area/zone list for Barangay San Jose — how many, what names, what boundaries | PolSci / PubAd leads, via barangay | Before map build |
| OI-4 | Local river alert thresholds. Marikina City's 15/16/18 m values are for the Sto. Niño station downstream; Rodriguez's own thresholds must be confirmed | PubAd lead, via MDRRMO | Before flood module |
| OI-5 | Barangay endorsement. Whether a letter of support or consultation record can be secured — materially strengthens the pitch | PolSci lead | Before submission |
| OI-6 | Consent and privacy notice wording for registration | PolSci / PubAd leads | Before any real data is collected |
| OI-7 | Prototype demo data — seeded households with members, and a scripted flood scenario for the pitch | IT lead | Before demo |
| OI-8 | Confirm the build order in Section 8, and agree a date after which no new features are accepted (R-8) | Whole team | Immediately |
| OI-10 | Mission and vision statements for the About section (BR-0.2) — must be written, not placeholder | PolSci / PubAd leads | Before deck design |
| OI-11 | Automated dietary guidance — in or out? If the team keeps BR-1.14, it must commit to mandatory health-worker review (BR-1.15). If that review cannot be staffed, drop it and keep feedback health-worker-authored only | Nutrition & Dietetics lead + IT lead | Before build |
| OI-12 | Official barangay population and household totals to configure as the analytics denominator (BR-10.1a) | PubAd lead, via barangay | Before demo |
| OI-13 | Coverage narrative for the pitch. Decide how the team presents opt-in registration — recommended framing in Section 4.4 is that nutrition guidance drives sign-up and disaster readiness is the collective payoff | Whole team | Before deck design |
| OI-14 | Who may be added as a household member (BR-1.31) — confirm the scope. Children and dependants are uncontroversial; adult relatives raise the consent question in R-17 | Nutrition & Dietetics lead + PolSci lead | Before registry build |
| OI-17 | Privacy and consent requirements (M1e) — review and confirm. The section is currently a provisional draft, not agreed requirements. Includes: who is the Personal Information Controller, parental consent for minors, whether NPC registration applies, and whether BR-1.43 (adult member right of access) stands | PolSci lead | Before any real data is collected |
| OI-18 | Vulnerability level definitions and factor weighting (M1f) — confirm the four levels (Low/Moderate/High/Priority), which exposure and capacity factors the barangay actually uses, and whether any Group A factor should be an automatic top tier beyond BR-1.49 | PubAd lead, via BDRRMC + Nutrition lead for Group A | Before registry build |

Resolved decisions

Recorded so the team does not relitigate them.

| # | Decision | Resolution |
| --- | --- | --- |
| D-1 | Registration unit | Household, with one account held by the head, managing a profile per member (M1). Children cannot self-register, which makes this necessary rather than merely convenient |
| D-2 | Household verification | The platform does not attempt to prove cohabitation. A household is the set of people the head takes responsibility for profiling (M1) |
| D-3 | Household counts | Registered counts derived from the registry (BR-1.39); barangay-wide totals manually configured (BR-1.40, BR-10.1a) |
| D-4 | Barangay Admin vs BDRRMC | One role. The same officials perform both functions in this barangay (Section 5.1) |
| D-5 | Donor accounts | Not required. Public donation form; the barangay tracks status from the admin console (BR-7.2, BR-7.4). "Profiling for donations" from the brainstorm means this form, nothing more |
| D-6 | SMS and sirens | Not developed in any form. Documented as future integrations only (BR-4.10, BR-4.11) |
| D-7 | Scope | All eleven modules built. SMS and sirens are the only exclusions (Section 4.2) |
| D-8 | Donation flow boundary | The flow ends at receipt. Inventory, allocation, and distribution of goods are not modelled (M7) |
| D-9 | Safety check-in granularity | Per member or whole household; either the head or the barangay can set it. Bulk actions must list members and be confirmed (BR-5.1–5.1d) |
| D-10 | Emergency access | No account required to request rescue (BR-5.9). Unregistered persons can be recorded safe, needing rescue, or checked into a center (BR-5.10, BR-6.7) |
| D-11 | Post-registration profile claiming | Out of scope (M1b). Too much machinery for a pitch prototype. BHW-created records stay barangay-held; duplicates handled by detection and manual merge (BR-1.9). Revisit before live deployment |
| D-12 | Safe routes and blocked roads | Out of scope (M2). Needs a road network layer plus live updating during an event, when staff have least capacity. Road closures are announcements (BR-4.1), not map geometry |

12. Alignment & Justification

Sangguniang Kabataan mandate. Ten percent of the barangay general fund is set aside for the SK and must be spent on youth development. This project fits the health, active citizenship, governance, and social equity thrusts of the Philippine Youth Development Plan, and is structured to be written into the Comprehensive Barangay Youth Development Plan and its annual investment program.

Sustainable Development Goals. SDG 11 (Sustainable Cities and Communities), particularly resilience to water-related disasters; SDG 13 (Climate Action), strengthening adaptive capacity; SDG 2 (Zero Hunger), through the nutrition profiling and emergency food components; SDG 3 (Good Health and Well-being).

Why a youth team is the right proponent. The barangay does not lack willingness — it lacks capacity to build and run digital tools. That is precisely the gap an SK-led, student-built project fills, and it demonstrates youth participation in governance rather than merely asking for it.

Appendix A — Traceability

| Original team feature | Module(s) |
| --- | --- |
| 1 · Community Profiling | M1 |
| 2 · Area map visualization | M2 |
| 3 · Activities, facilities, hotlines | M8, shared reference data |
| 4 · Donation requests, hazard map | M7, M2 |
| 5 · Flood Response Management Mapping | M3, M2 |
| 6 · Flood Safety Marker | M5 |
| Landing page brainstorm | M0 — surfacing read-only slices of M2, M3, M4, M6, M7, M8, M9 |

Portal / Dashboard brainstorm → modules

| # | Portal feature | Module | Notes |
| --- | --- | --- | --- |
| 1 | User Profiling — area, household, family members, medical conditions, contacts, address, geotagging, vulnerability level | M1 | One account per household held by the head. Feedback M1a · members M1c · counts M1d · privacy M1e · vulnerability criteria M1f. Claiming (M1b) out of scope |
| 2 | Disaster Dashboard — households, affected families, high-risk, flood-prone, statistics, active emergencies, rescue operations | M10 | Merged with item 16. Registered counts derived (BR-1.39); barangay-wide totals manually configured (BR-10.1a) |
| 3 | Emergency Alerts — flood, earthquake, typhoon, rainfall, heat index, evacuation announcements | M4 | In-platform and website notifications only; SMS not developed (BR-4.10) |
| 4 | Interactive Hazard Map — flood-prone areas, centers, rescue stations, hospitals, police, fire | M2 | Same map as the public one, with admin controls. Safe routes and blocked roads removed (D-12) — communicated as announcements instead |
| 5 | Weather Monitoring — current, hourly forecast, rainfall intensity, river level, storm tracking, heat index | M3 |  |
| 6 | Evacuation Center Dashboard — capacity, occupancy, food, medicine, comfort rooms, contact, directions | M6 |  |
| 7 | Emergency Contacts — one-tap calling | Shared reference data | Surfaced in M0, M2, M6 |
| 8 | Community Activities — seminars, drills, trainings, tree planting, clean-ups, NGO activities, volunteer schedules, reminders | M8 |  |
| 9 | Emergency Preparedness Guide — before/during/after for flood, earthquake, typhoon, fire, landslide; family plan; hotline guide | M9 |  |
| 10 | Go Bag Checklist — with per-item tick-off | M9 | BR-9.2 |
| 11 | Emergency Food Guide — shelf life, nutritious canned goods, water purification, cooking, storage | M9 | BR-9.3 — Nutrition & Dietetics lead authors |
| 12 | Incident Reporting — flooding, fallen trees, fire, road blockage, landslide, power outage; photo, description, GPS | M5 | BR-5.6; rescue requests accepted without an account (BR-5.9) |
| 13 | Assistance Tracker — relief goods, financial assistance, schedules, claimed, pending | M7 | BR-7.6 to BR-7.6c — separate from donation drives, deliberately not linked to them (D-8) |
| 14 | Volunteer Management — registration, tasks, attendance, certificates, skills inventory | M8 | All in scope; certificates are lowest priority within the module (BR-8.7) |
| 15 | Barangay Announcement Board — announcements, emergency notices, road/class/power/water interruptions | M4 | Same engine as the public announcements |
| 16 | Analytics Dashboard — residents, households, high-risk families, disaster trends, relief reports, participation, response time | M10 | Merged with item 2. "Relief reports" scoped to donation drives (BR-10.4), not distribution |

Not being built — the complete list

| Capability | Reference | Status |
| --- | --- | --- |
| Automatic SMS alert notifications | BR-4.10 | Not developed. Roadmap only — requires a paid gateway and ongoing per-message cost |
| Siren / IoT alert units across barangay areas | BR-4.11 | Not developed. Roadmap only — requires hardware, installation, and municipal coordination |
| Post-registration profile claiming | M1b, D-11 | Not developed. Too much machinery for a prototype; duplicates handled by BR-1.9 |
| Safe routes and blocked roads on the map | M2, D-12 | Not developed. Road closures communicated as announcements (BR-4.1) |

Everything else in this document is in scope for development.

Separately, automated drafting of dietary guidance (BR-1.14) is optional and gated by mandatory health worker review (BR-1.15) — see OI-11. It is a decision the team has yet to make, not an exclusion.

Appendix B — Sources

- San Jose, Rodriguez, Rizal Profile — PhilAtlas

- Vulnerability Assessment of Rodriguez, Rizal towards a Community-Engaged Flood Risk Management System

- PAGASA — Pasig-Marikina-Tullahan Flood Forecasting and Warning System

- Marikina River reaches 3rd alarm, forced evacuation underway — Philippine News Agency

- Philippines stunting rate rises to 25.3% — Philstar

- Get to know about Operation Timbang Plus — National Nutrition Council

- Implementing Guidelines on Operation Timbang Plus (OPT+) — NNC

- Revised IRR of RA 10742, Sangguniang Kabataan Reform Act of 2015, as amended by RA 11768 — Supreme Court E-Library